## Slide 1: Facilities, Maintenance and Capital Projects
Mission
To inspire trust through excellence and quality of service by embracing creative and innovative methods, and by being friendly, responsive, and fiscally responsible to enhance the health, safety, and quality of life for our staff and citizens.
Major goals
Complete the Justice Center
Solidify Master Campus Plan based on needs assessment
Complete and Implement Facilities Plan with emphasis on Maintaining Function, Comfort and Safety of end users.
Notes: Enter your department in Header area
Enter the department’s mission statement
Enter the department’s major goals/work plan elements
Add the department logo to bottom left corner, same size as County logo

## Slide 2: Facilities and Maintenance Financial Summary amounts in thousands
 | Budget | Actual | Variance
Beginning balance | $ 929 | $ 1,304 | $ 375
Revenue | 547 | 553 | 6
Expenses | 595 | 486 | 109
Ending balance | $ 881 | $ 1,372 | $ 491
Comments:
Values above are only inclusive of Facilities Fund activities
Personnel at 31% of budget – timing and vacancy
Materials and services 41% of budget
Notes: Enter department in header
Enter the department’s quarterly budget, actual and variance amounts ---- in thousands
Enter comments to explain any significant variances
Add the department’s logo to the bottom left corner, same size as County logo

## Slide 3: Capital Projects Financial Summary amounts in thousands
 | Budget | Actual | Variance
Beginning balance | $ 28,482 | $ 25,913 | $ (2,569)
Revenue | (5,488) | (5,221) | 267
Expenses | 5,803 | 5,547 | 256
Ending balance | $ 22,994 | 20,692 | $ (2,302)
Comments:
Values above are only inclusive of Capital Projects Fund activity.
Revenue pending execution of Master Funding Agreement and
reimbursement from state
Justice Center remains on budget
Notes: Enter department in header
Enter the department’s quarterly budget, actual and variance amounts ---- in thousands
Enter comments to explain any significant variances
Add the department’s logo to the bottom left corner, same size as County logo

## Slide 4: Facilities, Maintenance and Capital Projects Staffing Summary
Comments:
Seeking additional Technician candidates to ensure staff workload is effectively manageable
Recruiting admin assistant
Strategically outsourced specialty services
Org Chart
Staffing Summary
Authorized | Filled | Vacancies
5.5 | 4 | 1.5
County Court/Administrator
Facilities Director/Capital PM
Nick Lilly
Lead Technician 1
Brody Barker
Technician 2
Jim Brinkley
Technician 3
Brian Harris
Notes: Enter department in the bottom header
Enter the department’s organization chart
Provide some bullets describing personnel during the quarter, e.g., number of new employees, separations, etc.any pending recruitments, significant new hires or seprarations
Enter the department’s authorized, filled and vacate positions – FTEs as of end of the quarter
Add the department logo to the left of the County logo – same size as County logo

## Slide 5: Facilities Maintenance & Capital Projects Activities Q2 FY 2024
Goal/work plan description | Activity during quarter | Comments
Staffing acquisition(s) due to previous turnover occurrences | Seeking another team member | Filled in January 2024
Primary Objective of facilities and maintenance is to maintain daily operational capacity of all County buildings, site locations etc. | Completed 244 work orders in Q1 FY 24 as requested by departments via E maintenance | Some PM’s however mostly special requests by County employees or facilities staff
Correct deficiencies at Jail mechanical systems for mandatory compliance | Implemented Siemens for controls and software upgrades, $32K | County team learning systems
Perform refresh at Emergency Operations Center (EOC&SAR) |  | 
Notes: Replace “Department” with your department name in header
List the major goals/work plan elements for the department
Provide a brief description of activity on each goal/work plan item
List any challenges or changes or other comments for each goal/work plan item
Add additional lines as needed – go to next page if needed
If additional page added, delete “Questions”
Add department logo to left of the County logo – same size as County logo

## Slide 6: Facilities Maintenance & Capital Projects Activities - continued Q2 FY 2024
Goal/work plan description | Activity during quarter | Comments
Improve Aesthetics at Library with emphasis on patio, Broughton Rm and general grounds upkeep | Patio renovation project completed | Ice storm issues to address
Progressed with electrical upgrade project at Courthouse per RFP Support Justice Center project to completion and operations | Physical work completed Ensured HVAC systems and other components remained on schedule | Project is on track for Summer 2024 completion
Develop and solidify master campus planning | Identified feasible logistical plan based on needs study and team collaboration | Courthouse improvements ongoing pending 2024 RFP for design services
Notes: Replace “Department” with your department name in header
Continue your list of the major goals/work plan elements
Provide a brief description of activity on each goal/work plan item
List any challenges or changes or other comments for each goal/work plan item
Add additional lines as needed – go to next page if needed
If additional page added, delete “Questions”
Add your department logo to left of the County logo – same size as County logo

## Slide 7: Facilities Maintenance & CP Performance Measures Q2 FY 2024
Questions
Performance measure | Goal | Actual | Comments
Quality of experience in facilities | Maintain/Improve | Achieved | Ongoing - Subjective
Cost/Time/Quality of Justice Center | Complete and maximize savings | Work in progress | Ongoing - Subjective
Master campus plan starting with Courthouse renovations effort | Develop, Solidify and Implement | Work in progress | Not a short-term goal
Notes: Replace “Department” with your department name in header
Enter performance measures, goal and actual, with comments --- use performance measures included in the budget as a starting point, additional measures are encouraged
Add your department logo to left of the County logo – same size as County logo

## Slide 8: Facilities FY 2024 Closeout and FY 2025 Initiatives
Questions
Hire Admin Assistant - complete
Recruit a Facilities Director – in process
Ensure smooth opening/operation of Justice Center
Notes: Replace “Department” with your department name in header
Enter performance measures, goal and actual, with comments --- use performance measures included in the budget as a starting point, additional measures are encouraged
Add your department logo to left of the County logo – same size as County logo